**Sprint Plans**

## Story ID: Result Paging 6

|  |  |  |  |
| --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** |
| **T** | Create a tenant behavior page for display all tenants behavior | 3 |  |
|  | Write test case | 4 |  |
|  | Write code to retrieve the data from database | 10 |  |
|  | Acceptance test | 4 |  |
|  | Story Points: Total Hours: | 21 |  |

## Story ID: Property Information Page 7

|  |  |  |  |
| --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** |
|  | Create a property detail page | 3 |  |
|  | Write test case | 4 |  |
|  | Edit page for staff | 3 |  |
|  | Code to add new terms and definitions to database | 5 |  |
|  | Edit data tables to allow staff and owner to change the state | 5 |  |
|  | Acceptance test | 4 |  |
|  | Story Points: Total Hours: | 24 |  |

## Story ID: Property available page 8

|  |  |  |  |
| --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** |
|  | Create a property available page | 3 |  |
|  | Write the test case | 4 |  |
|  | Code to add checkbox button and add new item in database | 6 |  |
|  | Acceptance test | 4 |  |
|  | Story Points: Total Hours: | 17 |  |

## Story ID: Task management page 9

|  |  |  |  |
| --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** |
|  | Create a task management page | 3 |  |
|  | Write the test case | 4 |  |
|  | Write code to update the information and add new terms to database | 6 |  |
|  | Edit data tables to allow staff change the state | 6 |  |
|  | Acceptance Test | 4 |  |
|  | Story Points: Total Hours: | 23 |  |

## Story ID: Tasks ID management 10

|  |  |  |  |
| --- | --- | --- | --- |
| **Task ID** | **Task Description** | **Estimate** | **Taken** |
|  | Create Task ID in each items | 4 |  |
|  | Write the test case | 4 |  |
|  | Write the code to link with the webpage of GumTree | 2 |  |
|  | Acceptance Test | 4 |  |
|  | Story Points: Total Hours: | 14 |  |